|  |  |  |
| --- | --- | --- |
| Risk Rating | Risk Description and impact | Mitigating Strategy and/or Contingency plan |
| High | Technology: The system has potential to crash while implementing new changes to the AkiPro system which can lead to loss of important data needed in the system. | During ongoing testing, regular backups of information would be done |
| Medium | Management structure and strategy: Lack of agreement on project goals | Establish a centralized project management structure |
| Medium | Labour: Lack of technical expertise and application knowledge which may lead to longer system design time | Effective use of strategies for recruiting and retaining specialized technical personnel. Also, obtaining ‘business analysts’ with knowledge of application-specific modules and effective use of external consultants for the project team |
| Low | People: Disagreement among customers concerning the requirements or expectations for the system. | Prototyping will be done to ensure that there is adherence with customer requirements and software specifications |

Risk Management